## Slide 1
PARADISE VILLA RENTAL
Name:
Beeharry Taajuddin(2003_19375)
Mohun Mahima(2003_19385)
Dowlut Kawthar(2003_18517)
Jagoo Poojan(2003_19381)

## Slide 2
Quick Recap
Sprint 1 Goal
To allow clients to book villa(s) on the website.
For a client to book villa, he must register and log in.
For the booking, the date cannot be null, check in date cannot be less than actual date and check out date cannot be less than check in date.

## Slide 3
The aim of this sprint is to make it possible for the client to make their payment on check in day.
Only cash is acceptable for the payment.
Owner prepare payment form with the corresponding details on the check in day itself.
Sprint Goal
Sprint 2 Goal

## Slide 4
Project Demo
Live Demonstration
of our software

## Slide 5
Epics | Features | Team Member | Time /Hours | User Story Title | As a | I want to | So that I can | Achievements | Effort | Value | Risk | Priority
Paradise Villa Rental | F20 | Taajuddin Beeharry, Poujan Jagoo | 2.5 | Owner fill payment form | Owner | fill payment form | manage payment details | To keep record of client`s payment details | 5 | High | High | High
Paradise Villa Rental | F21 | Mahima Mohun | 1 | Owner view payment | Owner | view client`s payment | keep payment details | To view the number of client`s payment and details | 4 | Medium | Medium | High
Paradise Villa Rental | F22 | Kawthar Dowlut | 1 | Email notification | Owner, Client | receive email notification | view if payment is done successfully | To know whether the payment is successful or not | 3 | Medium | Low | Medium
Sprint Backlog

## Slide 6
Chart: 
| Day 0 | Day 1 | Day 2 | Day 3 | Day 4
Remaining Effort | 5 | 5 | 3 | 1 | 0
Ideal Effort | 5 | 3.75 | 2.5 | 1.25 | 0
Burnout Chart

## Slide 7
Concluding Note
To conclude, cash is acceptable only on the check in day. Cash on Delivery is a type of payment method where the client make payment for the booking on check in date rather than in advance.
If the client is not making payment at the time of check in day, the villa will not be provided to that particular client. Moreover, the owner will report this issue to the admin, hence the latter will freeze the client`s account.